GUNLAKE QUARRY COMMUNITY CONSULTATIVE COMMITTEE

DRAFT MINUTES OF MEETING HELD AT ST STEPHEN’S UNITING CHURCH HALL

Wednesday 26 August 2026 AT 10 am.

- Attendance: 	
Margaret MacDonald-Hill (Chair), Marie Pender (CM), Jackie Harding (CM), Robbie Hughes (GMC), Geoff Kettle (Gunlake), Kirsty Nielsen (Gunlake). Councillor Bob Kirk (GMC), Sue Montgomery (CWA representative),

- Apologies:

Tony Mulvihill (CM)

Jack O’Neil (Gunlake)

David Blissett (CM)

David Kelly (Gunlake)

- Declaration of pecuniary interests:

- Declaration by chair. No new Declarations were received.

- Confirmation of minutes: meeting held on Wednesday 25 March 2026:

- Minutes were tabled, seconded and signed.

  - Moved: BK

  - Seconded: SM

  - Carried – minutes confirmed

- Business arising from the Minutes:

- Update on Primary Transport Route Maintenance Program - RH

  - Council has commissioned a peer review of a number of geotechnical reports, which has identified a significant increase in road use that will come with the number of proposed new SSD’s.

  - Council is currently reviewing the proposed pavement design.

  - Council is also reviewing stormwater culverts and associated maintenance requirements.

  - Grant – Stage 1: Works will be put out to tender, with the timeline to be determined.

  - MMH requested that the proposed Stage 1 works plan be provided to the CCC once available.

  - A heavy patching program is proposed as an interim measure, with commencement anticipated in October.

  - The program will include Brayton Road between Ambrose Road and Marulan.

- Vegetation management along Brayton Road will be undertaken by Council. Animal warning signage is not proposed at this time.

- Gunlake has undertaken a clean-up of gravel at the quarry entrance.

- Correspondence:

  - 6/5/26 – emails GK/MMH to CCC – approval of Gunlake Modification 3

  - 17/6/26 – emails GK/MMH to CCC – resident notification letter Gunlake Modification 4

  - 6/7/26 – email DB to MMH – haul route

  - 16/7/26 – emails GK/MMH to CCC – lodgement of Modification 4 with DPHI

  - 11/8/26 – email DM to MMH – haul route

- Company Report

Noted and no issues were raised by the Committee

- General Business:

- Upgrade to Hume Highway may result in temporary increased traffic through Marulan Village - RH

- Next Meeting:

- Wednesday 25 November, 2026 10am, St Stephens Uniting Church Hall, Marulan

Meeting Closed at 10:27 am.

Confirmed 					Chair