


GUNLAKE QUARRY COMMUNITY CONSULTATIVE COMMITTEE
DRAFT MINUTES OF MEETING HELD AT ST STEPHEN’S UNITING CHURCH HALL  
Wednesday 26 August 2026 AT 10 am.

1) Attendance: 	
Margaret MacDonald-Hill (Chair), Marie Pender (CM), Jackie Harding (CM), Robbie Hughes (GMC), Geoff Kettle (Gunlake), Kirsty Nielsen (Gunlake). Councillor Bob Kirk (GMC), Sue Montgomery (CWA representative), 

2) Apologies:	 
Tony Mulvihill (CM)
Jack O’Neil (Gunlake)
David Blissett (CM)
David Kelly (Gunlake)
3) Declaration of pecuniary interests:
· Declaration by chair. No new Declarations were received.

4) Confirmation of minutes: meeting held on Wednesday 25 March 2026:
· Minutes were tabled, seconded and signed. 
· Moved: BK
· Seconded: SM
· Carried – minutes confirmed

5) Business arising from the Minutes: 
· Update on Primary Transport Route Maintenance Program - RH
· Council has commissioned a peer review of a number of geotechnical reports, which has identified a significant increase in road use that will come with the number of proposed new SSD’s.
· Council is currently reviewing the proposed pavement design.
· Council is also reviewing stormwater culverts and associated maintenance requirements.
· Grant – Stage 1: Works will be put out to tender, with the timeline to be determined.
· MMH requested that the proposed Stage 1 works plan be provided to the CCC once available.
· A heavy patching program is proposed as an interim measure, with commencement anticipated in October.
· The program will include Brayton Road between Ambrose Road and Marulan.
· Vegetation management along Brayton Road will be undertaken by Council. Animal warning signage is not proposed at this time.
· Gunlake has undertaken a clean-up of gravel at the quarry entrance.


6) Correspondence: 
· 6/5/26 – emails GK/MMH to CCC – approval of Gunlake Modification 3
· 17/6/26 – emails GK/MMH to CCC – resident notification letter Gunlake Modification 4
· 6/7/26 – email DB to MMH – haul route 
· 16/7/26 – emails GK/MMH to CCC – lodgement of Modification 4 with DPHI
· 11/8/26 – email DM to MMH – haul route

7) Company Report 
Noted and no issues were raised by the Committee

8) General Business:
· Upgrade to Hume Highway may result in temporary increased traffic through Marulan Village - RH

9) Next Meeting:   
· Wednesday 25 November, 2026 10am, St Stephens Uniting Church Hall, Marulan


Meeting Closed at 10:27 am.



Confirmed 					Chair
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